|  |
| --- |
| 64565 v2**Restructuring** **Status:** **Archived** |
| **Restructuring Type:** **Level two** |
| Last modified on date : 09/12/2011 |

|  |
| --- |
| **1. Basic Information** |
| Project ID & Name | P101171: AR SOC&FISC NTL ID SYS II |
| Country | Argentina |
| Task Team Leader | Ana Bellver Vazquez-Dodero |
| Sector Manager/Director | Alberto Leyton |
| Country Director | Penelope J. Brook |
| Original Board Approval Date | 07/10/2008 |
| Original Closing Date: | 12/31/2013 |
| Current Closing Date | 12/31/2013 |
| Proposed Closing Date [if applicable] |  |
| EA Category | C-Not Required |
| Revised EA Category | C-Not Required-Not Required |
| EA Completion Date |  |
| Revised EA Completion Date |  |

|  |
| --- |
| **2. Revised Financing Plan (US$m)** |
| **Source** | **Original** | **Revised** |
|  BORR | 8.03 | 8.03 |
|  IBRD | 20.00 | 20.00 |
|  **Total** | 28.03 | 28.03 |

|  |
| --- |
| **3. Borrower** |
| **Organization** | **Department** | **Location** |
|  Argentine Republic |  | Argentina |

|  |
| --- |
| **4. Implementing Agency** |
| **Organization** | **Department** | **Location** |
|  National Coordination Council for Social Policies |  | Argentina |

|  |
| --- |
| **5. Disbursement Estimates (US$m)** |
| **Actual amount disbursed as of 09/19/2011** **13.69** |
| **Fiscal Year** | **Annual** | **Cumulative** |
|  2011 | 4.00 | 17.69 |
|  2012 | 2.31 | 20.00 |
|   | **Total** | **20.00** |

|  |
| --- |
| **6. Policy Exceptions and Safeguard Policies** |
| **Does the restructured project require any exceptions to Bank policies?** | N |
|  |  |
|  |  |
| **Does the restructured projects trigger any new safeguard policies? If yes, please select from the checklist below and update ISDS accordingly before submitting the package.** | N |

|  |
| --- |
| **7a. Project Development Objectives/Outcomes****Original/Current Project Development Objectives/Outcomes** |
| The project's development objective is to identify social and/or fiscal attributes of physical and legal persons in Argentina, through a sustainable information exchange system, aimed at improving the efficiency, effectiveness, and impact of social services and fiscal programs at all levels of government in Argentina. The specific objectives to be pursued under this operation are: 1. to expand and consolidate the network underlying the exchange of social and fiscal information among public agencies at the national, provincial, and municipal levels of government, with provisions to ensure data protection, accessibility, and the quality and accuracy of information; and 2. to consolidate the institutionalization of SINTyS as an independent national entity responsible for coordinating and setting standards governing the exchange of information within Argentina's public sector.  |

|  |
| --- |
| **7b. Revised Project Development Objectives/Outcomes** [if applicable] |
|   |