# Simplified Procurement Plan

## General

1. 	Project information: Mozambique

Water Services and Institutional Support Project (P104566)

2.	Bank’s approval Date of the Procurement Plan: July 2, 2014

3.	Date of General Procurement Notice: June 8, 2010

4.	Period covered by this Procurement Plan: June 2014 – June 2015

##### Goods and Works and Non-Consulting Services

- Prior Review Threshold: Procurement Decisions subject to Prior Review by the Bank as stated in Appendix 1 to the Guidelines for Procurement:

|  | Procurement Method | Prior Review Threshold (US$ Equivalent) | Comments |
| --- | --- | --- | --- |
| 1. | ICB (Goods) | >500,000 | All |
| 2. | ICB (Works) | >5000,000 | All |

2.	Prequalification. There will be no prequalification of bidders.

3.	Proposed Procedures for CDD Components (as per paragraph. 3.17 of the Guidelines: N/A.

- Reference to (if any) Project Operational/Procurement Manual:  Procurement Manual no objection given on 11th May 2008.

- Any Other Special Procurement Arrangements:  FIPAG and CRA will handle their own procurement processing while AIAS will process procurement through CRA.

##### Procurement Packages with Methods and Time Schedule

| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| --- | --- | --- | --- | --- | --- | --- |
| Ref. No. | Contract (Description) | Procurement Method | Domestic Preference (yes/no) | Review by Bank (Prior / Post) | Expected Bid-Opening Date | Comments |
| GOODS |
| FIPAG – IDA 48080 |
| FIPAG/WASIS/G-24/12 | Supply of pipes and fittings Pemba and Nampula | NCB | No | Post | 10-Sep-14 |  |
| FIPAG/WASIS/G-28/13 | Supply of centrifugal pumps and electrical boards, Pemba | ICB | No | Post | 11-Oct-14 |  |
| FIPAG/WASIS/G-33/13 | Supply of submersible pumps for boreholes, Pemba | NCB | No | Post | 26-Aug-14 |  |
| FIPAG/WASIS/G-31/13 | Supply of three 4x4 Vehicles | NCB | No | Post | 9-Nov-14 |  |
| AIAS/AUSAID Investments |
| AUS/W06 | Supply of materials (spare pumps, house connections materials) to support small towns operators in northern area of Mozambique | NCB | No | Post | 31-July-14 |  |
| CRA |
| G27 | Supply of Furniture Nampula and Beira | S | No | Post | 30-Set-14 |  |
| G28 | Supply of IT Equipment’s (computers, GPS, datashow, smartphones) for Cabo Delegado, Nampula, Beira and Maputo | S | No | Post | 29-Aug-14 |  |
| G29 | Supply water Quality kits for all cities | S | No | Post | 18-Jul-14 |  |

NCB – National CompetitiveBidding; NS – National Shopping; S – Shopping, ICB – International Competitive Bidding, DC-Direct Contracting

##### Selection of Consultants

- Prior Review Threshold: Selection decisions subject to Prior Review by Bank as stated in Appendix 1 to the Guidelines Selection and Employment of Consultants:

|  | Selection Method | Prior Review Threshold (US$ equivalent) | Comments |
| --- | --- | --- | --- |
| 1. | QCBS (Firms) | >200,000 | All |
| 2. | Single Source (SS) Firms/Individual | All | All |
| 3. | Individual Consultant (IC) | >100,000 | All |

- Short list comprising entirely of national consultants: Short list of consultants for services, estimated to cost less than $100,000 equivalent per contract, may comprise entirely of national consultants in accordance with the provisions of paragraph 2.7 of the Consultant Guidelines.

- Any Other Special Selection Arrangements:  None.

- Consultancy Assignments with Selection Methods and Time Schedule

| 1 | 2 | 3 | 4 | 5 | 6 |
| --- | --- | --- | --- | --- | --- |
| Ref. No. | Description of Assignment | Selection Method | Review by Bank (Prior / Post) | Expected Proposals Submission Date | Comments |
| CONSULTANTS |
| CRA |
| CON 19 | Sanitation Engineer | IC | Post | 31-Jul-14 |  |
| CON 27 | Consultant for CRA Business Plan | CQ | Post | 29-Aug-14 |  |
| CON 30 | Assistant Beira Field Technical Coordinator | IC | Post | 20-Aug-14 |  |
| CON 32 | Management of benchmarking award annual events | IC | Post | 30-Jun-14 |  |
| CON 33 | Design and development of Water safety Plans | SS | Post | 18-Jul-14 |  |
| CON 35 | Designing and Installation of Library& Documental Information System | IC | Post | 31-Jul-14 |  |

Note: 	QCBS- Quality and Cost Based Selection		SS-Single Source Selection

CQ – Selection Based on Consultant’s Qualification	IC – Individual Consultant

# Text boxes

89173