# Agriculture Sector Wide Approach – Support Project (P128576) -  Roads Component: Project Procurement Plan

# (May 2014-June 2015)

## General

- Project information: Agricultural Sector Wide Approach Support project – Roads Component

- Bank’s approval Date of the procurement Plan [Original: 29th January 2012;Revision 3:]

- Date of General Procurement Notice:

- Period covered by this procurement plan: 13 Months (May2014 to June 2015)

Prior Review Threshold: Procurement Decisions subject to Prior Review by the Bank as stated in Appendix 1 to the Guidelines for Procurement:

|  | Procurement Method | Prior Review Threshold USD | Comments |
| --- | --- | --- | --- |
| 1. | ICB and LIB (Goods) | >=500,000 | All Contracts |
| 2. | NCB (Goods) | >=200,000 - <1,000,000 | First Contract |
| 3 | Shopping | <200,000 | None |
| 4. | Direct Contracting | All values | All Contracts |
| 5. | ICB (Works) | >=5,000,000 | All Contracts |
| 6. | NCB (Works) | >200,000 - <5,000,000 | Prior Review for the first 2 Road works contracts |
| 7. | Consultancy Services | <200,000 | None |

Note: Current GOM thresholds for shopping and NCB will be used subject to maximum as stipulated above

- Prequalification. In accordance with the provisions of paragraphs 2.9 and 2.10 of the Guidelines.N/A

- Proposed Procedures for CDD (Community Driven Development??) Components (as per paragraph. 3.17 of the Guidelines: N/A

- Reference to (if any) Project Implementation Manual: Procurement Section of PIM

- Any Other Special Procurement Arrangements: None

##### Procurement Packages for Goods and Works Subject to Bank review with Methods and Time Schedule

| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ref. No. | Contract (Description) | Estimated Cost (USD) | Procurement Method | Prequalification (yes/no) | Domestic Preference (yes/no) | Review by Bank (Prior / Post) | Expected date of issuance of documents | Expected Bid-Opening Date | Expected Date of contract signature | Comments |
| GOODS AND VEHICLES |
| WG 2 | Motor Vehicle 4x4 Double Cabin (2No) | 170,000 | NCB | No | No | Post | This will be an addenda to the existing supply contract. | Delivery to RA 8 weeks |
| WG 3 | Automatic level & Staff (6no) | 2,800 | Shopping | No | No | Post | Aug, 14 | Aug, 14 | Sept, 14 | Delivery to RA 6 weeks |
| WG 4 | Concrete Rebound Hammer (6 sets) | 3,000 | Shopping | No | No | Post | Aug, 14 | Aug, 14 | Sept, 14 | Delivery to RA 6 weeks |
| WG 5 | Dynamic Cone Penetrometer (DCP-6No) | 4,800 | Shopping | No | No | Post | Aug, 14 | Aug, 14 | Sept, 14 | Delivery to RA 6 weeks |
| WG 6 | District Maps 1:250,000-2Sets | 500 | Direct Contracting | No | No | Prior | Aug, 14 | Aug, 14 | Sept, 14 | Delivery to RA 6 weeks |
| WG 7 | Hand Held GPS (6no) | 4000 | Shopping | No | No | Post | Aug, 14 | Aug, 14 | Sept, 14 | Delivery to RA 6 weeks |
| WG 8 | Digital cameras-6No | 1,200 | Shopping | No | No | Prior | Aug, 14 | Aug, 14 | Sept, 14 | Delivery to RA 6 weeks |
| WG 10 | Printers (4No) | 1,000 | Shopping | No | No | Post | Aug, 14 | Aug, 14 | Sept, 14 | Delivery to RA 6 weeks |
| WG 11 | Scanner (2No) | 200 | Shopping | No | No | Post | Aug, 14 | Aug, 14 | Sept, 14 | Delivery to RA 6 weeks |
| CONSULTANCY SERVICES |
| CON 1b | Baseline Survey Consultant | 100,000 | QCBS | No | No | Prior | Aug, 14 | Sept, 2014 | Nov, 14 |  |
| CON 1 | Environmental Management Plan (EMP) | 400,000 (Provisional) | QCBS | No | No | Prior | Sept 14 | Sept 2014 | Oct, 14 | Proposed addendum to existing Kasoti contract |
| WORKS CONTRACTS (IDA LOAN) |
| 1. CHITIPA DISTRICT |
| RA/1/a | Spot Improvements Works Contracts (3 no. – 25km, 20km and 8.1km) | 650,000 | NCB | No | No | Post (prior for first contracts in Ntcheu and Salima) | Sept 2014 | Nov 2014 | Jan 2015 | 3 No Contracts |
| RA/1/b | Gravel Rehabilitation (1 x 20 km) | 1,000,000 | NCB | No | No | Post (prior for first contracts in Salima and Chikwawa) | Sept 2014 | Nov 2014 | Jan 2015 | 1 No. |
| RA/1/c | LVSR Upgrade (1 x 8km) | 2,000,000 | NCB | No | No | Post (prior for first contracts in Salima and Chikwawa) | Sept 2014 | Nov 2014 | Jan 2015 | 1 No. |
| 2. SALIMA DISTRICT |
| RA/2/a | Spot Improvements Works Contracts (5 no. – 13.5km, 12km and 5.5km, 8.2km, 4km) | 650,000 | NCB | No | No | Prior | Sept 2014 | Nov 2014 | Jan 2015 | 5 No Contracts |
| RA/2/b | Gravel Rehabilitation (1 x 20 km) | 1,000,000 | NCB | No | No | Prior | Sept 2014 | Nov 2014 | Jan 2015 | 1 No. |
| RA/2/c | LVSR Upgrade (1 x 8.7km) | 2,000,000 | NCB | No | No | Prior | Sept 2014 | Nov 2014 | Jan 2015 | 1 No. |
| 3. NTCHEU DISTRICT |
| RA/3/a | Spot Improvements Works Contracts (3 no. – 8.8km, 6.7km and 36.5km) | 650,000 | NCB | No | No | Prior | Sept 2014 | Nov 2014 | Jan 2015 | 3 No Contracts |
| RA/3/b | Gravel Rehabilitation (1 x 20 km) | 1,000,000 | NCB | No | No | Post | Sept 2014 | Nov 2014 | Jan 2015 | 1 No. |
| RA/3/c | LVSR Upgrade (1 x 8km) | 2,000,000 | NCB | No | No | Post | Sept 2014 | Nov 2014 | Jan 2015 | 1 No. |

| 4. MWANZA |
| --- |
| RA/4/a | Spot Improvements Works Contracts (4 no. – 4km, 8.2km 15km and 25km) | 650,000 | NCB | No | No | Post | Sept 2014 | Nov 2014 | Jan 2015 | 4 No Contracts |
| RA/4/b | Gravel Rehabilitation (1 x 20 km) | 1,000,000 | NCB | No | No | Post | Sept 2014 | Nov 2014 | Jan 2015 | 1 No. |
| RA/4/c | LVSR Upgrade (1 x 8km) | 2,000,000 | NCB | No | No | Post | Sept 2014 | Nov 2014 | Jan 2015 | 1 No. |
| 5. CHIKHWAWA DISTRICT |
| RA/5/a | Spot Improvements Works Contracts (2 no. – 40km and 12km) | 650,000 | NCB | No | No | Post | Sept 2014 | Nov 2014 | Jan 2015 | 2 No Contracts |
| RA/5/b | Gravel Rehabilitation (1 x 20.7 km) | 1,000,000 | NCB | No | No | Prior | Sept 2014 | Nov 2014 | Jan 2015 | 1 No. |
| RA/5/c | LVSR Upgrade (1 x 8km) | 2,000,000 | NCB | No | No | Prior | Sept 2014 | Nov 2014 | Jan 2015 | 1 No. |

##### III. Selection of Consultants

- Prior Review Threshold: Selection decisions subject to Prior Review by Bank as stated in Appendix 1 to the Guidelines Selection and Employment of Consultants:

|  | Selection Method | Prior Review Threshold | Comment |
| --- | --- | --- | --- |
| 1. | Competitive Methods (Firms) | USD 200,000.00 |  |
| 2. | Single Source (Firms) | All |  |
|  | [Add specific methods if necessary] |  |  |

- Short list comprising entirely of national consultants: Short list of consultants for services, estimated to cost less than

$200,000.00 equivalent per contract, may comprise entirely of national consultants in accordance with the provisions of paragraph 2.7 of the Consultant Guidelines.

3.	Any Other Special Selection Arrangements: None

##### IV. Implementing Agency Capacity Building Activities  with Time Schedule

1.	In this section the agreed Capacity Building Activities (some items could be from CPAR recommendation) are listed with time schedule

| No. |  | Expected outcome/Activity Description | Estimated Cost | Estimated Duration | Start Date | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | STUDY TOUR | Study tour on best practices and Decentralization to neighbouring countries (12no. people) | 60,000 | 6 days | September 2014 |  |
| 2 | ROADS AUTHORITY | Training of project team and support staff | 150,000 | Various, 4 weeks | Various, starting May 2014 |  |
| 3 | LOCAL CONTRACTORS | Training of Contractors and Consultants | 226,000 | various | Various, starting November 2014 |  |
| 4 | ROADS FUND ADMINISTRATION | Training of staff | 100,000 | various | Various, starting June, 2014 |  |
| 5 | Local Government | Training of Staff | 100,000 | various | Various, starting June, 2014 |  |
| 6 | MOT &PI | Training of staff | 100,000 | various | Various, starting June, 2014 |  |

# Text boxes

89858